CAPSTONE PROJECT PROPOSAL

Short approval form — recommended maximum: 2 pages

| Project title | Mobile Mahjong with personalized tiles | Candidate(s) | Yaar Koren |
| --- | --- | --- | --- |
| Track / cohort | SW84 | Submission date |  |
| Planned duration | 4 weeks | Team size | 1 candidate(s) |

1. Project Summary

Mobile Mahjong Solitaire game in Unity (C#) for Android, designed for casual players who want a personalized puzzle experience. Players can upload their own photos to use as tile images, making each board unique to them, while a default tile set ensures the game is fully playable without this step. A standalone C++ module generates and validates board layouts offline, guaranteeing every board is solvable before it reaches the game. Core gameplay data (scores, photos) is stored locally via SQLite, requiring no internet connection to play. A Python backend and remote database enable optional shared features: a cross-device hall-of-fame leaderboard, and the ability to save and share personalized tile photos with other players. The final demonstration will show a complete, playable Mahjong game on Android, including personalized tiles, score tracking, and the shared hall-of-fame leaderboard.

2. Problem, User, and Value

| Question | Candidate response |
| --- | --- |
| Primary user or stakeholder | Casual mobile gamers who enjoy matching games. |
| Problem / current limitation | This isn't solving a real-world problem; it's a course project meant to practice and demonstrate skills across several technologies and system design. |
| Expected value | Personalized, ad-free mobile game. |

3. Scope and Final Demonstration

| Priority | Capability | Acceptance evidence |  |
| --- | --- | --- | --- |
| Must have 1 | Working Mahjong game with smooth gameplay on Android | Build the game for Android, install it on a device, and play a couple of full games (start to finish, including a win and a loss). |  |
| Must have 2 | Personalized tiles | Once the game is installed on Android, upload photos via the gallery picker and confirm they appear as tile images on the board, correctly sized and fitted to each tile. |  |
| Must have 3 | Backend that holds leaderboard and photos | Complete a game on one device, confirm the score appears in the leaderboard; confirm an uploaded photo is retrievable from the backend (e.g., visible on a second device or after reinstalling the app). |  |
| Stretch 1 | Dark mode |  |  |
| Stretch 2 | Different board shapes |  |  |
| Stretch 3 | Different difficulty levels |  |  |
| Stretch 4 | Save/load mid-game state |  |  |
| Stretch 5 | Life – shuffle when stuck instead of immediately loose |  |  |
| Stretch 6 | Timer |  |  |
| Final 5–10 minute demo: starting condition, user actions, system behavior, and visible result. We start with the app freshly installed on an Android device, with no photos uploaded yet. First, we launch the game and play a full round using the default tile set, demonstrating tile visibility/selectability rules and pair matching, without necessarily completing a full round live. Next, we upload a small set of personal photos via the gallery picker, start a new game, and show the uploaded photos appearing correctly sized on the board's tiles, with remaining pairs filled in by default art. Finally, we show the backend integration directly: an existing leaderboard populated with prior scores, and previously uploaded photos retrievable from the backend (e.g., visible after reinstalling the app or from a second device). |  |  |
| Explicit non-goals: list at least two features, integrations, platforms, or production concerns intentionally excluded. Production-level security/scalability concerns (e.g., authentication, encryption of user photos, protection against abuse of the backend/leaderboard) are intentionally out of scope, since this is a learning-focused course project, not a production deployment. iOS support is out of scope for the core demonstration; only Android will be built and tested, due to the need for macOS/Xcode to build for iOS. Social/sharing features beyond a basic leaderboard (e.g., commenting, friend lists, chat). |  |  |

4. Technical Approach

| Architecture / components | Technologies | Why this approach |
| --- | --- | --- |
| Unity Client (C#): the mobile game itself: renders the board, handles player input (tap/select tiles), implements game rules (visibility/selectability, matching, win/loss), and manages the photo upload UI and processing. Communicates with the backend via HTTP requests. Board Generator/Solver (C++): a standalone offline tool that generates candidate board layouts (tile positions, stacking, adjacency) and verifies solvability via backtracking search. Outputs validated layouts as JSON, bundled into the Unity app at build time. Does not run on-device or communicate with any other component at runtime. Local Storage (SQLite, on-device): stores local scores, uploaded photos, and cached board layouts, allowing offline play without network dependency. Backend Server (Python - FastAPI): a REST API that receives uploaded photos from the Unity client, processes them (resize/crop to tile format), and stores them; also manages leaderboard score submissions and retrieval. Remote Database: persists uploaded photo files/metadata and leaderboard scores, shared across devices. | Unity (C#): game engine and client logic C++: offline board generation/solvability algorithm SQLite: local, on-device storage Python - FastAPI: backend REST API PostgreSQL or SQLite: server-side database for shared data (photos, leaderboard) HTTP/REST: communication protocol between Unity client and backend NativeGallery (Unity plugin): accessing the device's photo gallery | Separated board generation (C++) from runtime gameplay (C#): solvability-checking is computationally intensive and doesn't need to run on-device or in real time. generating and validating boards once, offline, avoids unnecessary runtime cost and keeps the mobile client lightweight. REST/HTTP backend (Python) for shared features (leaderboard, photo storage): it's a standard, well-documented pattern for client-server communication, and Python's imaging libraries (e.g., Pillow) make image processing straightforward. Core gameplay remains fully playable also without uploading photos, and with no network connection. Online/offline photos uploading: The client detects network availability and routes photo processing accordingly. Why? to handle both online and offline states gracefully. offline photos stay local forever, only "online-mode" uploads ever reach the backend. (future extension - sync on reconnect). |

5. Engineering Substance

| Non-trivial challenge | Planned approach | Evidence of success |
| --- | --- | --- |
| Concurrent writes to the shared leaderboard | Use atomic database operations (e.g., a single INSERT per score rather than read-modify-write patterns) so the database itself handles concurrent access safely. | Simulate multiple near-simultaneous score submissions (e.g., using a script that fires several requests in quick succession) and confirm all scores are correctly recorded with no lost or corrupted entries. |
| Board solvability search | Implement basic backtracking first, measure runtime on increasing board sizes, and add memoization (caching already-seen board states). | Benchmark showing solver runtime across a few board sizes (e.g., 20, 50, 100 tiles), demonstrating it completes within a reasonable time (e.g., under a few seconds) at the sizes actually used in the game. |
| Network/backend reliability from a mobile client: Mobile devices frequently lose or have unstable network connectivity; the app needs to handle failed or slow requests (e.g., during photo upload or score submission) without crashing or leaving the game in a broken state. | Implement timeout handling and graceful failure states in Unity's networking code (e.g., catching failed UnityWebRequest calls and falling back to local-only behavior). | Demo showing the app behaving correctly when network is deliberately disabled mid-request (e.g., toggling airplane mode during an upload): the app shows an error/fallback state instead of crashing or hanging. |
| Fitting variable user photos onto fixed tile dimensions: User-uploaded photos vary arbitrarily in resolution and aspect ratio; naive resizing would cause distortion or awkward cropping that cuts off important parts of the image. | Implement a center-crop-to-fixed-aspect-ratio algorithm before resizing, so images are consistently framed rather than stretched or randomly cropped. | Demo comparing several test photos of different original shapes, all displayed correctly and consistently on tiles without visible distortion. |

6. Verification and Completion

☐ Automated tests cover core logic and critical component boundaries.
☐ The complete must-have scenario works end to end.
☐ Failure cases and invalid input are handled and demonstrated.
☐ Repository includes build/run/test instructions and an architecture overview.
☐ Final result can be explained clearly in a technical interview.

7. Delivery Plan, Risks, and Fallback

| Milestone | Target |  | Demonstrable exit criterion |
| --- | --- | --- | --- |
| Feasibility / risk spike | Days 1-3 |  | Highest-risk assumption tested |
| End-to-end vertical slice | Days 4-11 |  | Minimal workflow crosses all major components |
| Core complete | Days 12-20 |  | All must-have acceptance criteria pass |
| Hardening and final demo | Days 20-23 |  | Tests, documentation, release, and rehearsal complete |
| Top risk or dependency |  | Mitigation / fallback |  |
| Risk 1: backend deployment or client-server networking doesn't work reliably in time |  | Fall back to local-only architecture (SQLite, no remote leaderboard and photo sharing) if networking isn't stable by the Core Complete milestone. The game remains fully playable and demonstrable without it |  |
| Risk 2: C++ solver is too slow or complex to finish for realistic board sizes (144 tiles) within the timeline |  | Reduce target board size (e.g., 40–60 tiles) to keep solver runtime manageable, or fall back to a small set of manually pre-verified board layouts if the generator itself isn't reliably working in time |  |
| Fallback scope if behind schedule |  | Smallest complete version that still demonstrates meaningful engineering ability. |  |